Guide 2. APT Project Development

Capstone Course

Project: AI Agent for Stock Market Analysis (RepAgenteIA)

Team members: Cristian Higuera – Joaquín Allendes

Degree / Campus: Computer Engineering, Valparaíso campus

1. APT Project Progress Summary

Below you will find several fields to complete with the requested information.

| APT project progress summary | The project is progressing as planned in Phase 1 for its main focus: stock market analysis with artificial intelligence. To date we have built an operational, modular web trading platform with an integrated AI agent, published in the team's GitHub repository (RepAgenteIA). Activities completed: (1) case analysis, project vision, stakeholder maps and Product Backlog (Phase 1); (2) design of the architecture and data models; (3) development of the Streamlit dashboard: interactive chart with backtesting, order panel and one-click trading, portfolio and trading journal, financial news, markets, favorites and copy trading; (4) development of the AI agent (DeepSeek) with technical, quantitative, risk, macroeconomic and sentiment analysis tools, memory and a knowledge base (RAG) in Supabase, and orders that the agent only proposes and the user confirms, with risk limits defined in code; (5) integration with real-time market data (our own price server, Yahoo Finance and Investing.com) and with the broker, migrated from MetaTrader 5 to the Capital.com REST API; (6) reorganization of the repository to the structure required by the institution, plus documentation (README and progress log). Objectives achieved so far: the agent analyzes, summarizes and explains real-time market data and proposes decisions (specific objective 3), and the platform lets the user trade on a demo account under the user's supervision. The communication agent (WhatsApp/email) was dropped from the scope (see adjustments section). |
| --- | --- |
| Objectives | The objectives are adjusted with respect to Phase 1, concentrating them on the main focus of the project: General objective: develop a web trading platform with an AI agent that analyzes the stock market and supports the user's decision-making. Specific objectives: 1. Develop AI agents for analysis, summarization, explanation and decision-making on the stock market (original specific objective 3 is kept). 2. Develop the web trading platform (chart, orders, portfolio, news) connected through an API to a broker and to real-time data sources (new objective). 3. Provide the agent with memory and a knowledge base (RAG) so it works with up-to-date context (derived from the original focus). Specific objectives 1 and 2 from Phase 1 (training assistant and communication automation by email or WhatsApp) are removed. |
| Methodology | The Scrum framework defined in Phase 1 is kept: 2-week sprints with Sprint Planning, follow-up meetings, Sprint Review and Retrospective, and a task board in Trello. Minor adjustments: version control is done on GitHub with a versioned progress log (docs/_registro_avances_bursatil.md), and follow-up meetings are held flexibly according to the availability of both team members. |
| Progress evidence | Evidence presented in this progress report: 1. Working platform: screenshots of the dashboard (chart, order panel, portfolio, news and agent chat). They show the product built and the increment delivered. 2. GitHub repository RepAgenteIA (https://github.com/Cristian-Higuera-byte/RepAgenteIA): complete source code, README with installation and run instructions, and the progress log in docs/_registro_avances_bursatil.md, which documents decisions and changes. Quality assurance: version control with Git and GitHub; layered, modular architecture (interface, agent core, tools, data access); risk limits in code and manual confirmation of every order, with an audit record of each agent proposal; testing on a demo account; credentials kept out of the repository (.env file); and automatic verification that all modules import correctly after the repository reorganization. [Attach here the screenshots selected for evaluation.] |

2. Work Plan Monitoring

Carefully examine your work plan, focusing especially on the progress status and adjustments columns.

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Activity duration | Responsible | Observations | Progress status | Adjustments |
| IT solution design and generation | Case analysis and project vision | Meetings, vision document | 1 week | Cristian Higuera | Phase 1. Vision defined with the stakeholder. | Completed | Scope later focused on the stock market approach. |
| IT project management | Mind maps, stakeholder maps and Product Backlog | Miro/Whimsical, templates | 1 week | Cristian Higuera | Phase 1. Initial backlog prioritized. | Completed | Backlog reordered toward the platform and the agent. |
| IT project management | Impact Mapping and User Story Mapping | Miro/Whimsical | 1 week | Joaquín Allendes | Phase 1-2. Refined with each sprint. | In progress | No adjustments. |
| IT solution design and generation | Epics and User Stories | Trello | 1 week | Cristian Higuera | Phase 2. Updated when planning each sprint. | In progress | Tool: Trello instead of Jira. |
| Solution development with systematic techniques | Data Models and Architecture | Visual Studio Code, diagrams | 2 weeks | Joaquín Allendes | Phase 2. Architecture implemented and in use. | Adjusted | N8N/Gemini replaced by Python, Streamlit, DeepSeek, Supabase and SQLite. |
| IT project management | Sprint Backlog and Scrumboard (setup) | Trello | 3 days | Cristian Higuera | Board operational. | Completed | Trello is used. |
| Solution development with systematic techniques | Communication Agent development (WhatsApp/Web) | N8N, Gemini, WhatsApp API | 4 weeks | Cristian Higuera + Joaquín Allendes | Not developed. | Eliminated | Dropped from the scope to prioritize the stock market agent. |
| Solution development with systematic techniques | Stock Market Analysis Agent development (RAG) | Python, DeepSeek, Supabase, market APIs | 5 weeks | Cristian Higuera + Joaquín Allendes | Phase 2-3. Working agent with tools, memory and RAG; polishing and testing pending. | In progress | N8N/Gemini replaced by Python code with DeepSeek; orders are only proposed. |
| Solution development with systematic techniques | Trading platform development and broker integration | Streamlit, Capital.com API, Yahoo Finance | Per sprint | Cristian Higuera | Phase 2. Platform operational; MT5 → Capital.com migration completed. | In progress (new) | New activity, needed to operate the agent. |
| Oral and written communication | Daily Meeting | Meet/Discord | Recurring | Cristian Higuera | Hard to match both schedules. | In progress | Flexible meetings according to availability. |
| Monitoring and good practices | Impediments Log | Spreadsheet/Notion | Recurring | Joaquín Allendes | Updated during sprints. | In progress | No adjustments. |
| Monitoring and good practices | Burndown Chart | Trello/Excel | Recurring (per sprint) | Joaquín Allendes | Updated at the end of each sprint. | In progress | No adjustments. |
| IT project management | Key Events (Sprint Review and Retrospective) | Meet, retrospective templates | Recurring (per sprint) | Cristian Higuera + Joaquín Allendes | Held at the end of each sprint. | In progress | No adjustments. |
| Testing and security management | Usability and security testing + Final documentation | Visual Studio Code, QA checklist | 2 weeks | Cristian Higuera + Joaquín Allendes | Phase 3. Documentation in progress (README, log); formal testing pending. | Not started | No schedule adjustments. |

3. Adjustments from monitoring

Look more closely at the observations in your work plan. Analyze the planned activities and point out which aspects made it easier or harder to carry out the plan. Explain how you dealt with, or will deal with, the obstacles. Finally, state the adjustments you made to the work plan as a result of this analysis.

Factors that have facilitated and/or hindered the development of my work plan: Facilitators: distributing tasks according to each member's strengths, and supporting each other when one gets stuck; prior command of Python and APIs; having a free Capital.com demo account and open market data access, which allow testing without risk; and using GitHub, which organizes the work and keeps a trace of the changes. Difficulties and actions: (1) Dependence on MetaTrader 5/XM, which requires a Windows terminal and offers no public API. We evaluated alternatives and migrated to the Capital.com REST API, keeping a broker selector so the rest of the system did not need rewriting. (2) SSL certificate error on Windows paths with accents: solved by using a copy of the certificate in a path without accents. (3) Schedule coordination, because both members work on other projects at the same time: we agreed on flexible meetings and a clear task distribution. (4) Little experience applying Scrum on a real project: follow-up is supported by the Trello board, and we will consult the instructor to refine the practice. (5) The repository structure did not match the one required by the institution: the whole project was reorganized and verified to keep working.

Adjusted or eliminated activities: Eliminated: development of the communication agent (WhatsApp/Web/email) and the training assistant (Phase 1 specific objectives 1 and 2). It was dropped to concentrate effort on the main focus defined in Phase 1, stock market analysis, whose scope grew as a complete trading platform was built. Adjusted: development of the stock market analysis agent. The initial plan based on N8N and Gemini was replaced by a Python code solution using DeepSeek, which allows custom tools, risk control and better traceability. Adjusted: data models and architecture. The final architecture is a Streamlit dashboard, a live price server, an AI agent, Supabase and SQLite for data, and Capital.com as broker, instead of the N8N-based architecture. New: development of the trading platform (web interface) and broker integration. It was added because the agent needs a platform to show its analysis and where the user confirms the orders it proposes. New: reorganization of the repository to the institutional structure, and documentation (README and progress log).

Activities not started or behind schedule: Usability and security testing: not yet started systematically, because it is planned for Phase 3. Only partial checks exist today (demo account testing and import verification). Strategy: reserve the last sprints to run a usability and security testing checklist (credentials, risk limits, order confirmation and user access) and fix whatever is detected. Final documentation: in progress (README and progress log), but it still has to be consolidated into the final report. Strategy: update the progress log at the end of each sprint so the work does not pile up at the end. The remaining activities are progressing within the Gantt chart deadlines, with the adjustments described above.

If the APT Project is a group project, this column must show the names of the people responsible for each task or activity. This will later allow the evaluation to be differentiated for each team member.